CS 5542 – Lab 9 Development Report

Application and Deployment Enhancement

Team: Rohan Ashraf Hashmi, Kenneth Kakie, Blake Simpson

March 22, 2026

# 1. Application Enhancements

## 1.1 Cloud Deployment (Area D — System Stability)

The primary enhancement for Lab 9 was deploying the Snowflake Research Assistant to a live cloud environment using Railway. The application now runs as two independent services — a FastAPI backend and a Streamlit frontend — each containerized with Docker and auto-deployed from the GitHub repository on every push.

This transforms the project from a locally-run prototype into a publicly accessible, always-on application, directly satisfying the lab requirement for deployment readiness and system stability.

## 1.2 Snowflake Authentication — Key-Pair Auth

The original system relied on Duo MFA which requires interactive input and cannot run in an automated cloud deployment. Two approaches were investigated:

- Programmatic Access Tokens (PAT) — blocked by the EDU account's network policy requirement, which cannot be configured without ACCOUNTADMIN privileges.

- RSA Key-Pair Authentication — successfully implemented. A 2048-bit RSA key pair was generated, the public key registered with the Snowflake user, and the private key stored securely as a Railway environment variable. The connection helper was updated to switch to snowflake_jwt authenticator automatically with no MFA prompt, while preserving the original MFA flow for local development.

## 1.3 Docker Containerization

Each service was containerized using Docker. A key challenge was image size — the initial build reached 8.1 GB due to PyTorch's CUDA dependencies, exceeding Railway's 4.0 GB free tier limit. This was resolved by installing the CPU-only version of PyTorch explicitly, reducing the image to approximately 2.8 GB. GPU acceleration is not needed since the application performs single-query embedding at request time.

## 1.4 Environment-Aware Frontend

The Streamlit frontend was updated to read the backend URL from a BACKEND_URL environment variable, defaulting to http://localhost:3001 for local development. This allows the same codebase to work both locally and in production without code changes.

## 1.5 Backend Monitoring and Logging (Area B — In Progress)

Kenneth is implementing structured backend monitoring: implementation of log_metrics_to_snowflake() to persist query metrics to APP.EVAL_METRICS, agent tool call tracking, a /metrics endpoint returning aggregated stats, and structured Python logging replacing print statements throughout the backend.

## 1.6 Metrics Dashboard (Area B — In Progress)

Blake is building a monitoring dashboard tab in the Streamlit frontend: summary metric widgets, query latency and tool usage charts, a recent queries log table, and a confidence score distribution histogram pulling live data from the /metrics endpoint.

# 2. How Improvements Extend the Phase-2 Prototype

The Phase-2 prototype was a locally-run RAG system requiring manual startup and Snowflake MFA on every session. Lab 9 advances this in several dimensions:

| Dimension | Improvement |
| --- | --- |
| Accessibility | From localhost-only to publicly accessible at a permanent URL |
| Authentication | From interactive MFA to automated key-pair auth |
| Reliability | Docker containerization ensures consistent runtime environment |
| Observability | Query logging and metrics dashboard (in progress) |
| Collaboration | Auto-deploy on push — team changes go live automatically |

# 3. Repository and Deployment Links

GitHub Repository:

https://github.com/BigDataAnalytics-CS5542/snowflake-research-assistant

Live Application (Frontend):

https://frontend-production-c6c11.up.railway.app

Backend API (Health Check):

https://backend-production-b66e.up.railway.app/health

# 4. Team Contributions

| Member | Focus Area |
| --- | --- |
| Rohan Ashraf Hashmi | Railway deployment, key-pair auth, Docker containerization, frontend BACKEND_URL |
| Kenneth Kakie | Backend monitoring, /metrics endpoint, structured logging, Snowflake metrics persistence |
| Blake Simpson | Metrics dashboard, frontend UI improvements, chart visualizations |